MEETING OF THE BOARD OF

THE BETHEL ISLAND MUNICIPAL IMPROVEMENT DISTRICT

BETHEL ISLAND, CALIFORNIA

3085 STONE ROAD

BETHEL ISLAND, CALIFORNIA

DATE:  SEPTEMBER 12, 2019

The Bethel Island Municipal Improvement District met in a regular session located at 3085 Stone Road, Bethel Island, CA at 6:30 p.m.  Upon roll call, the following were found to be present: Directors: Bruce Smith, Tony Berzinas, Bob Amrine, and Steve Lucas.  Attorney Dave Larsen, Engineer Mike Mirmazaheri from GEI and District Manager Regina Espinoza were also in attendance.  Director Kirk was absent.

BOARD DISCLOSURE OF POTENTIAL APPEARANCES OF CONFLICTS OF INTEREST

Director Berzinas stated he had a conflict with the Taylor Road culvert improvement issue, and President Smith also had a conflict.  The rest of the Board did not have any conflicts.

CONSENT CALENDAR

A motion was made by Director Berzinas and seconded by Director Amrine to authorize the Board President and Board Secretary to sign the renewal of the existing $300,000 Line of Credit with BAC for one year with a renewal date of October 5, 2019.  The vote showed four directors in favor (Director Kirk was absent).  Motion carried.

Director Lisa Kirk joined the meeting.

A motion was made by Director Amrine and seconded by Director Berzinas  to approve the minutes of the Regular Meeting of August 8, 2019; to approve the Maze & Associates Letter of Understanding for Services Associated with the Preparation of the Fiscal Year Ending June 30, 2019 District Audit; and approval of Resolution No. 19-09-12A “Authorizing the Signing of Agreements for Participation in Fiscal Year 2019-2020 Delta Levee Subventions Program.

The vote showed five directors in favor.  Motion carried.

ANNOUNCEMENTS

None.

PUBLIC COMMENT

Ms. Linda Nash commented on the levee patrol that she had taken with Alex Montalvo and asked regarding the condition of the levee crown with trees and overwatering.

UNFINISHED BUSINESS

UPDATE ON BETHEL ISLAND CULVERT/DRAINAGE/STANDING WATER ISSUES

District Manager Espinoza stated the permit for the two culverts on Stone Road have been approved and are waiting for the formal paper permit from the County.  She has met with Delta Coves and they are preparing to go out for bidding.  The District has finished its portion of the contract to get the paperwork to the County for the permit.

District Manager Espinoza gave an update on the Taylor Road drainage issue.  At a previous meeting, the Board discussed the improvements and now GEI is ready to submit a draft design to the County.

UPDATE ON ASSET MANAGEMENT SYSTEM

District Manager Espinoza gave a brief update.  The presentation from CityWorks was rescheduled for September 24, 2019.  District Manager Espinoza hopes to have further information and costs at the next board meeting.

SHEET PILE PROJECT – FIVE YEAR PLAN

District Manager Espinoza stated this item was requested at the last meeting to be a standing item on the agenda.  District Manager Espinoza will continue to work with GEI Engineers with the inclusion for the sheet pile alternatives as part of the Five-Year Plan.

There was a discussion on the different options and how it needs to be tied to a specific project.

Mr. Mike Mirmazaheri pointed out that the Five-Year Plan is to point out the possibilities and detail the level of planning for a project.

Director Kirk asked if there is, or will there be, a policy for installing landscape sheet piling.

District Manager Espinoza stated there is already a process.  It gets reviewed by the District’s Engineers to make sure that it does not interfere with the integrity of the levee.

NEW BUSINESS

ENGINEER PRESENTATION OF THE NORTHWEST LEVEE IMPROVEMENTS AND STONE ROAD SEEPAGE REDUCTION PROJECT

Mr. Mike Mirmazaheri gave an update presentation on the project.  The Northwest Levee Improvement part of the project is from Station 00 to Station 130 that will connect to the previous Horseshoe Bend Project.  The second project is to move the PG&E poles on the levee that need to be moved and the third part will be the Stone Road seepage in 2020.

CONSENT ITEMS – STAFF REPORTS

Reports were available to the public.

A motion was made by Director Berzinas and seconded by Director Amrine to receive and file the Staff Reports.  The vote showed five directors in favor.  Motion carried.

TREASURER’S REPORT

Balances as of 8/31/19:

Checking Account: $123,545.65

Money Market Account (unrestricted funds): $0

Park Account: $2,929.54

House Number Account: $336.02

Delta Coves First Deposit: $53,637.70

Delta Coves Contingency Funds:  $1,387,376.36

Delta Coves O & M Funds:  $398,134.97

LFCF Repairs and Improvements: $46,554.59

LFCF Maintenance: $8,008.16

Advance Funding from DWR

Special Project #3 Money Market is $13,771.59				(HSB Project)

Money Market is $489,008.70						(NWS Project)

September 2019 Accounts Payable after 8/31/19:

$22,210.82	General Account

A motion was made by Director Lucas and seconded by Director Berzinas to pay the bills.  The vote showed five directors in favor.  Motion carried.

BETHEL ISLAND PARK COMMITTEE (AD-HOC)

Nothing to report.

DELTA INTERGOVERNMENTAL WATCHDOG COMMITTEE (AD-HOC)

Nothing to report.  Director Amrine continues to attend meetings with different agencies in Sacramento.

WEBSITE

Nothing to report.

BIMAC/FIRE DISTRICT UPDATE

There was a large turnout at the recent BIMAC meeting.

SUGGESTION FOR FUTURE AGENDA ITEMS

Discussion of possible bathroom facilities to be located at the park.

CORRESPONDENCE

Nothing was discussed.

A motion was made by Director Berzinas and seconded by Director Amrine to adjourn the meeting.  The vote showed five directors in favor.  Motion carried.

The regular meeting adjourned at 7:53pm.

Submitted by Denece Bixby, District Clerk