SPECIAL MEETING OF THE BOARD OF

THE BETHEL ISLAND MUNICIPAL IMPROVEMENT DISTRICT

BETHEL ISLAND, CALIFORNIA

3085 STONE ROAD

BETHEL ISLAND, CALIFORNIA

DATE:  OCTOBER 11, 2018

The Bethel Island Municipal Improvement District met in special session located at 3085 Stone Road, Bethel Island, CA at 6:30 p.m.  Upon roll call, the following were found to be present: Directors: Bruce Smith, Tony Berzinas, Bob Amrine, Lee Simpson and Lisa Kirk.  Mr. Mike Mirmazaheri and Mr. Jeff Twitchell from GEI and District Manager Regina Espinoza were also in attendance.  Attorney Dave Larsen was absent.

BOARD DISCLOSURE OF POTENTIAL APPEARANCES OF CONFLICTS OF INTEREST

None.

CONSENT CALENDAR

A motion was made by Director Berzinas and seconded by Director Amrine to approve the minutes of the Special Meeting of September 13, 2018; and adopt Resolution No. 18-10-11A “Authorizing Signing of Agreements for Participation in Fiscal Year 2018-2019 Delta Levee Subventions Program”.  The vote showed five directors in favor.  Motion carried.

ANNOUNCEMENTS

President Smith stated there have been recent break-ins on Taylor Road.  He recommended to the public to be aware of strangers in the area and to contact the Sheriff’s Department of anything that looks suspicious happens around your property.

PUBLIC COMMENT

Mr. Steve Lucas stated he has lived on the island for thirty years, is a local contractor, and he is running for a position on the BIMID Board.

Director Berzinas asked if anyone has contacted the Chamber of Commerce to set up a debate for the candidates running for the Board.

District Manager Espinoza stated something could be set up.

UNFINISHED BUSINESS

MONTHLY UPDATE/PROGRESS REPORT BY DELTA COVES REPRESENTATIVES

Director Berzinas stated he would like to move Item 7A after Mr. Poole’s report.  President Smith concurred.

Mr. Owen Poole stated that maybe around June 2019 there will be houses built.  There are two builders with design plans that have been approved by the County.  They are currently doing their construction drawings.  DMB does not own those lots which have been taken over by the builders.  There was a meeting and they are currently working on a global stormwater pollution prevention plan for the whole subdivision and numbering all the stormdrains.  Delta Coves is probably a week away from getting their permit for the amenity building.  They will be testing all the water lines to the breach.  Hopefully, they will be able to focus on Bethel Island Road improvements in the first part of 2019.

Mr. Dean Moreland asked if the plans for Bethel Island Road will be brought back to the Board.

President Smith stated it will be up to the County what the road improvements will be.

Mr. Owen Poole stated when the plans come back from the County, they can set up an informational meeting with BIMAC and BIMID.

AUTHORIZE ACCEPTANCE OF DELTA COVES INFRASTRUCTURE SUBJECT TO COMPLETION OF FOUR MAJOR INFRASTRUCTURE ELEMENTS

Mr. Jeff Twitchell gave a presentation on the acceptance of the Delta Coves Pump Stations at “Industry Standards” prior to BIMID Assuming Operation and Maintenance and responsibilities.  It is the final piece of the Delta Coves infrastructure that BIMID will be responsible for.  Two months ago, the Board accepted three other components (stormdrain system, rock slope and the perimeter levee).  There was a fourth component (pump stations) but there were issues with the generator testing (a deficiency with the propane gas lines and regulators) which has been resolved.  There is a very short list of issues that still need to be completed.  Attached to the Resolution, there is a list of outstanding items.

Mr. Owen Poole stated he had contacted Western Machinery Electric for a summary of testing that was done on the generators and an overall summary of the whole system.  Tesco is coordinating with PG&E.

A motion was made by Director Berzinas and seconded by Director Amrine to adopt Resolution No. 18-10-11C “Conditionally Certifying Delta Coves Pump Stations as being Compliant with Industry Standards”.  The vote showed five directors in favor.

UPDATE ON BETHEL ISLAND CULVERT/DRAINAGE/STANDING WATER ISSUES

District Manager Espinoza stated there are issues that the District is trying to alleviate prior to the rainy season.  Also working with GEI and Delta Coves on the design of the culverts on Stone Road and working with the County with the ongoing cleaning of their culverts.

Director Kirk thanked the Delta Coves representative for the cooperation of fixing the drainage issues on Stone Road.

NEW BUSINESS

ADOPT RESOLUTION NO. 18-10-11B “ADOPT MITIGATED NEGATIVE DECLARATION AND MITIGATION MONITORING AND REPORTING PROGRAM FOR THE NORTHWEST LEVEE IMPROVEMENT AND STONE ROAD SEEPAGE REDUCTION PROJECT AND APPROVING PROJECT

Mr. Mike Mirmazaheri stated the Horseshoe Bend Project is proceeding on schedule and the Northwest Levee Improvement and Stone Road Seepage Reduction Project is also proceeding on schedule.  All the documentation has been completed.

Ms. Andrea Shephard from GEI gave a presentation of the Initial Study of the Northwest Levee Improvement and Stone Road Seepage Reduction Project and the requirements of CEQA and the Mitigated Negative Declaration documentation.

A motion was made by Director Berzinas and seconded by Director Amrine to adopt Resolution No. 18-10-11B “Adopt Mitigated Negative Declaration and Mitigation Monitoring and Reporting Program for the Northwest Levee Improvement and Stone Road Seepage Reduction Project”.  The vote showed five directors in favor.  Motion carried.

RECEIVE DISTRICT ENGINEER OVERVIEW AND DISCUSS THE DRAFT PROJECT SOLICITATION PACKAGE (PSP) FOR LEVEE IMPROVEMENT, HABITAT ENHANCEMENT, AND MULTI-BENEFIT PROJECTS FROM DWR

Mr. Mike Mirmazaheri stated that about six months ago he had told the District of a Project Solicitation Package coming in the near future.  The draft PSP is now available for public review and comment.  After DWR receives all the comments, it will be revised and sent to all the Districts with an opportunity to submit an application for a project.

There was a discussion of the three categories of projects that could be submitted.  The categories are Multi-benefit Project, Habitat Project, and Levee Project.  The project recommendation was for reducing seepage, increasing erosion protection, raising levee elevation and facilitating emergency vehicles access.  Mr. Mike Mirmazaheri recommended a levee project because of the short time frame (June 2021) that the project would need to be completed and the money is expended.  He is not recommending a Multi-Benefit Project because of the short time frame.

Mr. Mike Mirmazaheri recommended to the Board to take advantage of the comment period and send in comments.

Director Berzinas stated his comment is in the restriction of time it would almost make the Multi-Benefit and Habitat projects null and void because of the federal permit process.

Director Berzinas stated he would like to support the comments that were submitted in GEI’s comments except for the last bullet, because it does not pertain to the District.

Mr. Mike Mirmazaheri recommended the District to submit an application for the habitat and levee projects.  He will come back to the Board in a couple of months to discuss the project plan.

Direction was given to staff to submit comments to DWR on the PSP by the October 29, 2018 deadline.

ADOPT RESOLUTION NO. 18-10-11D “UPDATE OF FIVE YEAR PLAN”

Mr. Mike Mirmazaheri stated it is very important to update the Five Year Plan.  The agreement is in the amount of $35,000 and is 100% reimbursable cost share.

A motion was made by Director Simpson and seconded by Director Amrine to adopt Resolution No. 18-10-11D “Project Funding Agreement with the Department of Water Resources – Delta Levees Program to Update BIMID 5-Year Plan” and to sign the agreement.  The vote showed five directors in favor.  Motion carried.

AUTHORIZE BIMID PARTICIPATION IN THE OCTOBER 13, 2018 BETHEL ISLAND CLEAN-UP DAY

District Clerk Bixby stated this event happens every year and is part of the Stormwater Report that we submit to the County Public Works.

A motion was made by Director Berzinas and seconded by Director Amrine to allow BIMAC to use the western portion of the District’s Mitigation Site for the drop off and staging area for the debris bins and authorize staff to assist with the October 13, 2018 Clean-Up Day by helping to load the debris bins in exchange for the free use of the bins on October 12, 2018.  The vote showed five directors in favor.  Motion carried.

DISTRICT MANAGER REPORT UPDATE ON GOALS, STRATEGIES, PROBLEM AREAS, WORK COMPLETED

A written report was available to the public.

LEVEE SUPERINTENDENT MONTHLY REPORT OF WORK PERFORMED

A written report was available to the public.

DISTRICT CLERK’S REPORT

| Date | Address | Concern | Response/Action |
| --- | --- | --- | --- |
| 9/4/18 | 1204 Taylor Rd | Would like to fix drainage ditch in front of his property, wants to know if he can use wood or concrete | Staff contacted PO, wants to put in concrete retaining wall for ditch |
| 9/13/18 | 4677 N Stone Rd | Has dead tree but doesn’t know who’s property its on and who is responsible for ditch | BIMID maintained ditch, tree is PO responsibility |
| 9/13/18 | 3770 Stone Road | A lot of seepage at the bottom of the stairs on the levee- has increased over the summer | Seem to be irrigation |
| 9/18/18 | 3844 Stone Road | Water backed up in ditch in front of house-happened overnight | Broken water line |
| 9/19/18 | 4218 Windsweep | Neighbor at 4222 Windsweep is stealing levee rock off her levee | PO to call Sheriff |
| 9/19/18 | 3774 Stone Rd | Wants rock | Added to rock list |
| 9/20/18 | 50 Taylor Place | Need rock-possible sloughing | Added to rock list |
| 9/25/18 | 3131 Willow Rd S | Wants more rock on levee and fix ruts | Riprap is fine-will fix ruts |
| 10/1/18 | Emerald Pointe | Water coming through levee | Water hose left on land side of levee |
| 10/1/18 | 4419 Willow Rd | At 4234 Windsweep someone is digging into the levee | Water side pipes in levee-PO to remove pipes |

Since the last meeting, the District has received and approved 2 project applications.

The next agenda cutoff will be Tuesday, October 30, 2018.  Please have agenda items submitted to staff by that time.

The next Regular Board Meeting will be on November 8, 2018 at 6:30pm.

Safety Days:  1948 days with no accidents.

Please note:

AB1234 – Ethics Compliance Training

Directors, key staff and standing committee members must complete the Ethics Compliance Training every two years in accordance with Government Code sections   25008, 365124.5 and added sections beginning with 53232.  If your name is in BOLD, your certification is due.  The training can be taken on the FPPC website and at the District’s SDRMA online training site.  These two training opportunities can be completed on your own schedule.  Please contact the office for your username and password for the SDRMA website login.  A completion certificate MUST be filed with the District office.

Directors and Staff

Tony Berzinas		3/14/16, due 3/15/20

Denece Bixby		12/4/17, due 12/5/19

Julie Hugel			12/19/16, due 12/18/18

Bob Amrine			11/8/17, due 11/9/19

Lee Simpson		11/8/17, due 11/9/19

Bruce Smith		5/31/17, due 5/30/19

Lisa Kirk			due by 12/31/17

Regina Espinoza	due by 12/31/17

Brown Act Compliance Training

Brown Act Training is a useful tool in local governance.  Every Board Member needs to know about the Brown Act.  It is complex, with many intricacies and yearly changes to the Act itself.  Brown Act Training is recommended for every Board Member and Executive Employee every year to keep compliant with recent changes in the Act.

Brown Act Training is available on the CSDA web site (as an on-demand webinar; and is free to SDRMA members (as is BIMID)).  Staff recommends that each Board Member take a refresher course on the Brown Act.  Please contact Denece if you wish to register for the on-demand webinar.

REPORT OF MONTHLY WORK TO BE PERFORMED

A written report was available to the public.

TREASURER’S REPORT

Balances as of 9/30/18:

Checking Account is $-15,396.15

Money Market Account (unrestricted funds) is $0

Park Account is $1,461.97

House Number Account: $412.42

Delta Coves First Deposit is $128,592.21

Delta Coves CFD & Contingency:  $1,579,175.80

LFCF Repairs and Improvements: $6,128.04

LFCF Maintenance: $2,546.25

Advance Funding from DWR

Special Project #3 Money Market is $1,959,041.60		(HSB Project)

Special Project #3 Money Market is $831,522.15		(NWS Project)

August 2018 Accounts Payable after 9/30/18:

$21,740.69	General Account

A motion was made by Director Simpson and seconded by Director Berzinas to pay the bills.  The vote showed five directors in favor.  Motion carried.

BETHEL ISLAND PARK COMMITTEE (AD-HOC)

Nothing to report.

DELTA INTERGOVERNMENTAL WATCHDOG COMMITTEE (AD-HOC)

Nothing to report.

WEBSITE

Nothing to report.

BIMAC

Nothing to report

BETHEL ISLAND FIRE STATION UPDATE

Director Amrine gave a report.

SUGGESTION FOR FUTURE AGENDA ITEMS

New image for BIMID logo and set up committee.

CORRESPONDENCE

Nothing was discussed.

A motion was made by Director Berzinas and seconded by Director Amrine to adjourn the meeting.  The vote showed five directors in favor.  Motion carried.

The special meeting adjourned at 8:10pm.

Submitted by Denece Bixby, District Clerk